(Fibonacci sequence 1, 3, 5, 8, 13, 21)

Total points each 49

| Story ID | User Story (Short Title) | Sprint | Story Points | Complexity / Testing Notes |
| --- | --- | --- | --- | --- |
| Member A – Core CRUD & Persistence |  |  |  |  |
| US01 | Create new asset | 1 | 5 | Field validation, duplicate check, multi-condition logic |
| US02 | Read asset by ID | 1 | 3 | Simple ID search, return/not found branches |
| US03 | List all assets | 1 | 3 | Loop iteration, formatted display |
| US04 | Update asset fields | 1 | 5 | Conditional updates, validation of values |
| US05 | Delete asset | 1 | 3 | Existence check + persistence |
| US06 | Validate required fields | 2 | 3 | Mandatory field rules, reusable function |
| US07 | Prevent duplicate IDs | 2 | 5 | Conditional uniqueness validation |
| US08 | Persist data to file | 2 | 8 | JSON write, try/except error handling |
| US09 | Load assets on start-up | 3 | 14 | Complex file recovery, exception handling |

| Story ID | User Story (Short Title) | Sprint | Story Points | Complexity / Testing Notes |
| --- | --- | --- | --- | --- |
| Member B – Search and Assign |  |  |  |  |
| US10 | Search by name | 1 | 3 | Case-insensitive match |
| US11 | Filter by category | 1 | 3 | Category-based filter |
| US12 | Filter by status | 1 | 5 | Multi-condition filtering |
| US13 | Sort asset list | 2 | 3 | Sorting logic |
| US14 | Filter by value range | 2 | 5 | Boundary logic (min/max) |
| US15 | Assign asset to user | 2 | 8 | Ownership and status rules |
| US16 | Unassign asset | 3 | 3 | Reset assigned_to field |
| US17 | View assets by user | 3 | 3 | Filter by user |
| US18 | Enforce assignment rules | 3 | 16 | Nested validation conditions |

| Story ID | User Story (Short Title) | Sprint | Story Points | Complexity / Testing Notes |
| --- | --- | --- | --- | --- |
| Member C – Reporting, Backup & Import/Export |  |  |  |  |
| US19 | Change asset status | 1 | 5 | Valid transitions with logs |
| US20 | Record reason for change | 1 | 3 | Timestamp and reason logging |
| US21 | View status history | 1 | 3 | Display chronological log |
| US22 | Set depreciation rate | 2 | 3 | Numeric validation (0–100%) |
| US23 | Calculate current value | 2 | 5 | Depreciation formula |
| US24 | Flag low-value assets | 2 | 3 | Threshold condition check |
| US25 | Export asset data to JSON | 3 | 5 | JSON export + error handling |
| US26 | Import asset data from JSON | 3 | 8 | Merge logic + duplicate prevention |
| US27 | Create backup on exit | 3 | 14 | Timestamp and cleanup |

| Story ID | User Story (Short Title) | Sprint | Story Points | Complexity / Testing Notes |
| --- | --- | --- | --- | --- |
| Member D – Audit, Config, Interface & Testing |  |  |  |  |
| US28 | Inventory summary report | 1 | 5 | Aggregate by category/status |
| US29 | View assets per user | 1 | 3 | Group by assigned_to field |
| US30 | Depreciation comparison report | 1 | 5 | Calculate drop %, sorted |
| US31 | Log CRUD actions | 2 | 5 | Write logs with timestamps |
| US32 | Display error messages | 2 | 3 | Validation messages |
| US33 | Recover from corrupt file | 2 | 8 | Exception and fallback |
| US34 | Text-based menu system | 3 | 5 | Loop + input validation |
| US35 | Config file support | 3 | 8 | Load defaults / override logic |
| US36 | Help command | 3 | 7 | CLI guide with command listing |

# 🗓️ Sprint Breakdown Overview

https://planningpokeronline.com/j9HrMuUHT6vBtZnJK5dM

| Sprint | Duration | Main Focus | Deliverables |
| --- | --- | --- | --- |
| Sprint 1 | Weeks 1–2 | Core CRUD + Persistence | Add/view/update/delete assets with file save/load |
| Sprint 2 | Weeks 3–4 | Search + Assignment + Status | Search, assign/unassign, status lifecycle, validation |
| Sprint 3 | Weeks 5–6 | Reports + Backup + Testing | Reporting, backups, depreciation, full testing & measurement |

# 👥 Team Allocation (Balanced ≈ 9 stories each)

| Member | Role | Sprints Focus | Total SP (approx.) |
| --- | --- | --- | --- |
| Member A | Scrum Master + Backend Lead | CRUD + File Persistence + Validation | 23 SP |
| Member B | QA Lead + Tester | Search + Filter + Sorting + Validation | 22 SP |
| Member C | DevOps & Testing Integration | Assignment + Status + Audit + Logging | 23 SP |
| Member D | Measurement & Reporting Lead | Reporting + Depreciation + Backup + Config | 22 SP |

## 🧩 Sprint 1 – Core System Setup (CRUD + Persistence)

| Story ID | Description | Points | Owner |
| --- | --- | --- | --- |
| US01 | Create asset | 3 | A |
| US02 | Read asset by ID | 2 | A |
| US03 | List all assets | 2 | A |
| US04 | Update asset fields | 3 | A |
| US05 | Delete asset | 2 | A |
| US06 | Validate required fields | 2 | A |
| US07 | Prevent duplicate IDs | 2 | A |
| US08 | Persist to file | 3 | A |
| US09 | Load on start | 2 | A |

🧠 Deliverables → basic CRUD, file I/O module, validation rules, initial unit tests, first burndown chart, initial COCOMO estimate, CMMI process set-up.

## 🔍 Sprint 2 – Search, Assignment & Status Management

| Story ID | Description | Points | Owner |
| --- | --- | --- | --- |
| US10 | Search by name | 2 | B |
| US11 | Filter by category | 2 | B |
| US12 | Filter by status | 2 | B |
| US13 | Sort list | 2 | B |
| US14 | Range filter (value) | 3 | B |
| US15 | Assign asset | 3 | C |
| US16 | Unassign asset | 2 | C |
| US17 | List by assignee | 2 | C |
| US18 | Enforce assignment rules | 2 | C |
| US19 | Change status | 3 | C |
| US20 | Status change reason | 2 | C |
| US21 | View status history | 3 | C |

🧠 Deliverables → functional search/filter engine, assignment module, status tracking and logging, black-box and white-box tests for logic branches, PERT diagram update and EVM progress metrics.

## 📊 Sprint 3 – Reporting, Backup & Testing Integration

| Story ID | Description | Points | Owner |
| --- | --- | --- | --- |
| US22 | Set depreciation policy | 2 | D |
| US23 | Compute current value | 3 | D |
| US24 | Flag under-threshold | 2 | D |
| US25 | Export to JSON | 2 | D |
| US26 | Import from JSON | 3 | D |
| US27 | Automatic backup on exit | 3 | D |
| US28 | Inventory summary | 2 | D |
| US29 | Assignment summary | 2 | D |
| US30 | Depreciation report | 3 | D |
| US31 | Action log | 2 | C |
| US32 | Input validation errors | 2 | B |
| US33 | File corruption recovery | 3 | A |
| US34 | Text menu interface | 2 | A |
| US35 | Config file | 2 | D |
| US36 | Help command | 1 | D |

🧠 Deliverables → reporting engine & CLI menus, import/export logic, full testing suite (Black-Box, White-Box, Symbolic, Concolic), coverage measurement, final EVM/COCOMO calcs, video demo recording.

# 📋 Suggested Roles & Artifacts

| Member | Key Responsibility | Measurement/Tools |
| --- | --- | --- |
| A | Core system architecture & serialization | COCOMO I/II, PERT, CMMI Config Mgmt |
| B | Search & validation modules, QA lead | Black-Box testing, coverage.py |
| C | Assignment & status logic, logs | White-Box testing, EVM tracking |
| D | Reports & measurements | Symbolic + Concolic testing research, report sections |

Planned Poker game: https://planningpokeronline.com/

Each includes:

- the correct agile user story format

- acceptance criteria (for test cases)

- and short developer/test notes (helpful for white-box/black-box planning)

All aligned with your Asset Management System project and the CO3095 rubric expectations (3 sprints, story points, testing, complexity, evidence).

## 🧩 Sprint 1 – Core System Setup (CRUD + Persistence)

| ID | User Story | Acceptance Criteria | Developer/Test Notes |
| --- | --- | --- | --- |
| US01 | As an admin, I want to add a new asset with details (ID, name, category, value, assigned user) so that it’s tracked in the system. | ✅ Asset added if all required fields are valid. ❌ Duplicate IDs rejected. ✅ Confirmation message shown. | Core CRUD function; test with valid/invalid inputs. |
| US02 | As a user, I want to view an asset by ID so that I can access its details quickly. | ✅ Returns full record if ID exists. ❌ Shows “not found” otherwise. | Unit test for existing & non-existing IDs. |
| US03 | As a user, I want to list all stored assets so that I can see the full inventory. | ✅ Lists all assets formatted clearly. ✅ Works with empty dataset. | Black-box: test list output; white-box: loop coverage. |
| US04 | As an admin, I want to update an asset’s fields so that the data remains accurate. | ✅ Existing record updated. ❌ Rejects invalid fields. | Modify dictionary entry; check old vs. new values. |
| US05 | As an admin, I want to delete an asset so that obsolete records are removed. | ✅ Asset removed when ID exists. ❌ Graceful error if not found. | Test deletion persistence (before/after). |
| US06 | As a system, I want to validate mandatory fields so that incorrect data isn’t saved. | ✅ Missing/empty fields raise an error. | Create reusable validate() function; boundary tests. |
| US07 | As a system, I want to prevent duplicate asset IDs so that data integrity is maintained. | ✅ Rejects save if duplicate ID detected. | Add uniqueness check before appending. |
| US08 | As a system, I want to save all assets to a file so that data persists after restart. | ✅ Data file created/updated. ✅ Handles write errors safely. | Use JSON or pickle; include exception handling. |
| US09 | As a system, I want to load all assets at startup so that previous records are available. | ✅ Loads correctly from file. ❌ Handles file-not-found gracefully. | White-box: test all branches (file found/missing). |

## 🔍 Sprint 2 – Search, Assignment & Status Management

| ID | User Story | Acceptance Criteria | Developer/Test Notes |
| --- | --- | --- | --- |
| US10 | As a user, I want to search assets by name so that I can find them easily. | ✅ Case-insensitive substring match. | Use list comprehension with .lower(). |
| US11 | As a user, I want to filter assets by category so that I can view grouped items. | ✅ Only assets in selected category shown. | Parameterized filter function. |
| US12 | As a user, I want to filter by asset status so that I can view only active/inactive items. | ✅ Returns correct subset. | Extend filter to handle multiple criteria. |
| US13 | As a user, I want to sort the asset list so that I can view assets in order. | ✅ Sorts ascending/descending by name/value. | Use Python’s sorted() and key functions. |
| US14 | As a user, I want to filter assets by value range so that I can find high/low-value assets. | ✅ Assets within min–max values returned. | Boundary tests: equal to min/max. |
| US15 | As an admin, I want to assign an asset to a user so that ownership is tracked. | ✅ Updates assigned_to field. ❌ Rejects assignment if asset disposed. | Add check: status != disposed. |
| US16 | As an admin, I want to unassign an asset so that it returns to the available pool. | ✅ assigned_to reset to None. | Simple field reset; re-test persistence. |
| US17 | As a user, I want to view all assets assigned to a specific user so that I can audit allocations. | ✅ Correct assets listed for chosen user. | Black-box: string match filtering. |
| US18 | As a system, I want to enforce assignment rules so that invalid actions are blocked. | ✅ Prevent assigning disposed or duplicate assets. | Add business rule validation. |
| US19 | As an admin, I want to change asset status (e.g., repair/disposed) so that lifecycle is tracked. | ✅ Valid transitions applied; logged. | White-box: branch coverage (valid/invalid). |
| US20 | As an admin, I want to record a reason when changing status so that I have traceability. | ✅ Reason + timestamp saved. | Append to history field or list. |
| US21 | As a user, I want to view an asset’s status history so that I can review past changes. | ✅ Chronological list of status changes displayed. | Store tuples (old→new, reason, date). |

## 📊 Sprint 3 – Reporting, Backup & Testing Integration

| ID | User Story | Acceptance Criteria | Developer/Test Notes |
| --- | --- | --- | --- |
| US22 | As an admin, I want to set a depreciation rate so that asset values reduce annually. | ✅ Rate stored 0–100%. | Validate numeric input. |
| US23 | As a system, I want to calculate current asset value based on depreciation so that financials are current. | ✅ Calculates correctly; non-negative result. | (value * (1 - rate)^years) logic. |
| US24 | As a system, I want to flag assets below a value threshold so that they’re reviewed. | ✅ IDs of under-threshold assets returned. | Reusable filter function. |
| US25 | As a user, I want to export asset data to JSON so that it can be shared or backed up. | ✅ Valid JSON file created; readable. | Use json.dump; test invalid paths. |
| US26 | As a user, I want to import asset data from JSON so that I can load external files. | ✅ Valid entries imported; duplicates rejected. | Add merge logic + try/except. |
| US27 | As a system, I want to create a backup file on exit so that I can recover from data loss. | ✅ Backup timestamped; keeps latest N backups. | File I/O + OS cleanup script. |
| US28 | As a user, I want to view inventory summary by category and status so that I see overall distribution. | ✅ Shows totals per category/status. | Aggregation function with dictionary counters. |
| US29 | As a manager, I want to view assets per user so that I can balance assignments. | ✅ Displays per-user count and value total. | Simple grouping by assigned_to. |
| US30 | As a manager, I want a depreciation report showing old vs new value so that I can plan replacements. | ✅ Sorted by % drop descending. | Sort + format report. |
| US31 | As a system, I want to log every create/update/delete action so that changes are auditable. | ✅ Log entry created for each modification. | Write to text file with timestamp. |
| US32 | As a user, I want to see clear error messages for invalid inputs so that I can fix mistakes. | ✅ Prints specific validation errors. | Test all invalid types/empty input. |
| US33 | As a system, I want to detect and recover from corrupted data files so that I avoid data loss. | ✅ Detects JSON decode errors; loads backup. | White-box: exception path. |
| US34 | As a user, I want a simple text menu so that I can navigate features easily. | ✅ Menu loops until exit; invalid option handled. | CLI input/output testing. |
| US35 | As an admin, I want a config file (paths, rates, backup limits) so that the system is flexible. | ✅ Loads defaults if config missing. | Parse small INI or JSON file. |
| US36 | As a user, I want to see a help command listing all available features so that I know what I can do. | ✅ Displays each command + short description. | Simple print function test. |

## 🧠 How to Write Each User Story (Template)

When writing your stories (e.g., in your report appendix or GitHub issue):

### User Story: USXX – <Short Title>
**As a** <type of user>  
**I want to** <do something>  
**So that** <I get some benefit>  

**Story Points:** X  
**Priority:** (High/Medium/Low)  
**Sprint:** (1, 2, or 3)  
**Assigned To:** (Member A/B/C/D)

**Acceptance Criteria:**
- [ ] Condition 1
- [ ] Condition 2
- [ ] Condition 3

**Notes:**
- Function name(s): ...
- Related tests: black-box/white-box/symbolic
- Linked branch: `feature/USXX-<shortname>`